CAR WORKSHOP MANAGEMENT
SYSTEM V2

Project Reference & Engineering Guide

Re-engineering of the original Car Workshop Appointment System

| Item | Details |
| --- | --- |
| Project Owner | Muhamad Ikhwanuddin Bin Hai Rozzaman |
| Programme | Bachelor of Information Technology (Game Technology) with Honours, UTeM |
| Project Type | Portfolio / Production-style Software Engineering Project |
| Primary Stack | C# · .NET · ASP.NET Core · REST API · MySQL |
| Document Version | 1.0 |
| Purpose | Single reference document for requirements, architecture, database, API, testing and delivery plan |

Important: This document is a working reference for V2. Business rules and technical decisions may evolve during development, but changes should be deliberate and documented.

# Table of Contents

1. Project Background & Objective

2. SDLC & Agile Working Model

3. Product Requirements

4. Finalized Business Rules

5. User Roles

6. Core User Stories & Acceptance Criteria

7. Edge Cases

8. Architecture

9. Database / ERD Design

10. Snapshot Concept

11. API Design

12. Testing Strategy

13. Git & Code Review Workflow

14. Docker, CI/CD, Deployment & Monitoring

15. Sprint / Implementation Plan

16. Development Day 1 Checklist

17. Interview Talking Points

# 1. Project Background & Objective

Car Workshop Management System V2 is a re-engineering of the earlier university project, Car Workshop Appointment System. The original version was a C++/MySQL console-style system focused on customer, service, mechanic, appointment and admin CRUD operations. V2 keeps the same business domain but redesigns it using modern software engineering practices.

## Why V2 exists

Reduce double booking and unclear appointment handling.

Centralize customer, vehicle and service history.

Improve daily workshop workload visibility.

Support staff-controlled mechanic assignment and service status.

Provide a portfolio project suitable for Graduate Software Engineer interviews.

Demonstrate engineering practices beyond CRUD: validation, concurrency, testing, audit, logging, CI/CD and deployment.

## Target technical stack

| Area | Technology / Direction |
| --- | --- |
| Language | C# |
| Backend | .NET / ASP.NET Core Web API |
| API style | REST |
| Database | MySQL |
| ORM | Entity Framework Core |
| Testing | xUnit + integration tests |
| Containers | Docker |
| CI/CD | GitHub Actions |
| Deployment | Basic cloud deployment |
| Source control | Git / GitHub |

# 2. SDLC & Agile Working Model

SDLC ialah proses penuh pembangunan software daripada masalah sehingga sistem digunakan dan dipantau.

| Phase | Meaning for this project |
| --- | --- |
| Planning / Problem | Kenal pasti masalah workshop dan objective. |
| Requirements | Define features, business rules, roles dan acceptance criteria. |
| Design | Architecture, ERD/database, API, security dan workflow. |
| Implementation | Build feature menggunakan C# / ASP.NET Core. |
| Testing | Unit, integration dan manual API testing. |
| Deployment | Run system dalam production/cloud. |
| Maintenance & Monitoring | Observe logs, bugs, performance dan improve system. |

Recall: Plan → Analyze → Design → Code → Test → Deploy → Maintain.

## Agile in simple terms

Agile bermaksud kita build sistem secara incremental. Setiap sprint menambah functionality pada codebase yang sama. Sprint bukan mini-project berasingan dan bukan satu sprint untuk seorang developer.

Sprint 1 → working increment v0.1

Sprint 2 → add features → working increment v0.2

Sprint 3 → add more features → working increment v0.3

...

# 3. Product Requirements

## Core features

Customer management

Vehicle records

Service catalogue

Appointment booking

Double-booking prevention

Workshop capacity control

Mechanic assignment

Appointment status workflow

Vehicle service history

Authentication and role-based authorization

Search, filter and pagination

Validation and consistent error handling

Structured logging and audit trail

Unit and integration tests

Git workflow and pull-request style review

CI/CD, Docker and deployment

## Initial non-goals

Payroll

Full spare-parts inventory

Supplier management

Insurance claims

Online payment gateway

Multi-branch SaaS

AI diagnosis

IoT vehicle integration

# 4. Finalized Business Rules

| ID | Rule | Decision |
| --- | --- | --- |
| BR-01 | Operating hours | Workshop operates from 8:30 AM to 5:30 PM. |
| BR-02 | Vehicle ownership | A customer may own multiple vehicles. Registration number must be unique. |
| BR-03 | Daily capacity | Maximum 10 active vehicles/appointments per operating day. |
| BR-04 | Appointment intervals | Appointment start times use predefined 30-minute intervals. |
| BR-05 | Same-day booking | Allowed if a valid empty slot exists and staff can still review it. |
| BR-06 | Staff confirmation | Customer booking starts as Requested and must be reviewed by Staff. |
| BR-07 | Mechanic assignment | Staff assigns mechanic; customer does not choose mechanic. |
| BR-08 | Cancellation | Customer self-cancel/reschedule allowed ≥24 hours before; <24 hours requires staff handling. |
| BR-09 | Service duration | Each service has an estimated duration; appointment total is the sum of selected service durations. |
| BR-10 | Operating-hours fit | Estimated appointment end must not exceed 5:30 PM. |
| BR-11 | Multiple services | One appointment may contain one or more services. |
| BR-12 | Inactive services | Inactive services cannot be selected for new bookings but stay in history. |
| BR-13 | Rejected/cancelled capacity | Rejected and Cancelled appointments do not consume active capacity. |
| BR-14 | Mechanic conflict | A mechanic cannot be assigned to overlapping active appointments. |
| BR-15 | History integrity | Service price, name and duration snapshots are stored so history does not change later. |
| BR-16 | Official service history | ServiceRecord reflects actual work completed, not only originally requested work. |
| BR-17 | Status control | Only valid appointment status transitions are allowed. |
| BR-18 | Concurrency | Backend/database logic must prevent two simultaneous requests from exceeding final available capacity. |

## Appointment status flow

Requested

├─→ Rejected

└─→ Confirmed

├─→ Cancelled

├─→ NoShow

└─→ CheckedIn

└─→ InService

└─→ Completed

# 5. User Roles

| Role | Main responsibility |
| --- | --- |
| Customer | Manage own profile/vehicles, browse services, request/cancel eligible appointments, view own history. |
| Staff | Review requests, confirm/reject, assign mechanics, update appointment status, manage day-to-day operation. |
| Admin | All staff capabilities plus manage users, mechanics, services, configuration and audit visibility. |
| Mechanic | No login in MVP. Mechanic focuses on workshop work; staff records status in the system. |

# 6. Core User Stories & Acceptance Criteria

| Story | Feature | Acceptance summary |
| --- | --- | --- |
| US-AUTH-001 | Customer login | Valid credentials authenticate; invalid credentials do not reveal which field is wrong. |
| US-VEH-001 | Register vehicle | Logged-in customer can register a vehicle; vehicle is linked to that customer. |
| US-VEH-002 | Unique registration | Duplicate registration number is rejected. |
| US-SVC-001 | View services | Only active services are selectable for new appointments. |
| US-APT-001 | Request appointment | Valid vehicle/services/time/capacity creates appointment with Requested status. |
| US-SCH-001 | Valid slot | Start time must match predefined interval and fit operating hours. |
| US-APT-002 | Confirm appointment | Staff may confirm only a Requested appointment after re-validating capacity. |
| US-APT-003 | Reject appointment | Staff may reject a Requested appointment and optionally record a reason. |
| US-MEC-001 | Assign mechanic | Staff assigns an active mechanic to a valid appointment. |
| US-MEC-002 | Prevent overlap | Mechanic assignment is rejected when time overlaps another active job. |
| US-APT-004 | Cancel | Customer can self-cancel ≥24h before; staff handles later cancellations. |
| US-HIS-001 | Service history | Completed actual work becomes part of the vehicle’s official service record. |
| US-AUD-001 | Audit trail | Important business actions record who changed what and when. |

# 7. Edge Cases

| Edge case | Expected behavior |
| --- | --- |
| Booking past closing time | 5:00 PM + 90 min → 6:30 PM; reject. |
| Daily capacity full | 10 active appointments already exist; reject additional request. |
| Mechanic overlap | Mechanic 09:00–10:30 cannot take 10:00–11:00. |
| Wrong vehicle owner | Customer A cannot book Customer B’s vehicle. |
| Inactive service | Cannot be used for new booking; history remains readable. |
| Past time | Current time 2 PM; cannot request 11 AM same day. |
| Same-day valid slot | 10 AM now; 2 PM available → allow as Requested. |
| Duplicate submit | Double-click / retry should not create accidental duplicate bookings. |
| Concurrent final slot | Two customers compete for final capacity; only one may succeed. |
| Late cancellation | <24h customer self-cancel denied; staff handles manually. |
| Completed cancellation | Completed appointment cannot be cancelled. |
| Invalid status jump | Requested → Completed or Completed → InService must be rejected. |
| No mechanic yet | Confirmed may exist without mechanic, but cannot enter InService before assignment. |
| Exact closing time | End exactly 5:30 PM is valid; later is invalid. |
| Cancelled/rejected capacity | Must release active capacity. |
| Multiple services | Total estimated duration = sum of selected service snapshots. |

# 8. Architecture

V2 uses a Clean-inspired layered architecture without overengineering.

CarWorkshopManagementSystem/

├── src/

│   ├── CarWorkshop.Api

│   ├── CarWorkshop.Application

│   ├── CarWorkshop.Domain

│   └── CarWorkshop.Infrastructure

└── tests/

├── CarWorkshop.UnitTests

└── CarWorkshop.IntegrationTests

| Project | Responsibility |
| --- | --- |
| CarWorkshop.Domain | Core entities and business rules. Should not depend on API, EF Core or MySQL. |
| CarWorkshop.Application | Use cases such as CreateAppointment, ConfirmAppointment, AssignMechanic. |
| CarWorkshop.Infrastructure | EF Core, MySQL, persistence, external services and technical implementations. |
| CarWorkshop.Api | HTTP endpoints, authentication boundary, request/response handling. |
| UnitTests | Fast tests for isolated business rules. |
| IntegrationTests | Tests API + application + persistence together. |

Core dependency rule: Domain depends on nothing. Application depends on Domain. Infrastructure implements technical details. API is the HTTP entry point.

# 9. Database / ERD Design

| Entity | Key fields | Purpose |
| --- | --- | --- |
| User | UserId PK; Email; PasswordHash; Role; IsActive; CreatedAt | Authentication identity. |
| Customer | CustomerId PK; UserId FK; FullName; Phone; Address; CreatedAt | Customer business profile. |
| Vehicle | VehicleId PK; CustomerId FK; RegistrationNumber UNIQUE; Make; Model; Year; Mileage; IsActive | Vehicle owned by customer. |
| Mechanic | MechanicId PK; Name; Phone; Specialization; IsActive | Workshop mechanic; no login in MVP. |
| Service | ServiceId PK; Name; Description; CurrentPrice; EstimatedDurationMinutes; IsActive | Current service catalogue. |
| Appointment | AppointmentId PK; VehicleId FK; MechanicId FK NULL; ScheduledStart; EstimatedEnd; Status; timestamps | Main booking record. |
| AppointmentService | AppointmentServiceId PK; AppointmentId FK; ServiceId FK; Name/Price/Duration snapshots | Requested services + historical booking snapshot. |
| ServiceRecord | ServiceRecordId PK; VehicleId FK; AppointmentId FK; MechanicId FK; ServiceDate; MileageAtService; Notes | Official completed service history. |
| ServiceRecordItem | ServiceRecordItemId PK; ServiceRecordId FK; ServiceId FK NULL; service snapshots | Actual work items performed. |
| AuditLog | AuditLogId PK; UserId FK; Action; EntityType; EntityId; OldValues; NewValues; CreatedAt | Who changed what and when. |

## Relationship summary

User      1 ── 1 Customer

Customer  1 ── M Vehicle

Vehicle   1 ── M Appointment

Vehicle   1 ── M ServiceRecord

Appointment 1 ── M AppointmentService ── M:1 Service

Mechanic    1 ── M Appointment

Appointment 1 ── 1 ServiceRecord (MVP)

ServiceRecord 1 ── M ServiceRecordItem

User       1 ── M AuditLog

## Important distinction

| Concept | Meaning |
| --- | --- |
| Service | What the workshop currently offers. |
| AppointmentService | What the customer requested at booking time. |
| ServiceRecord / Item | What was actually performed on the vehicle. |

# 10. Snapshot Concept

Snapshot = simpan nilai pada masa transaksi berlaku supaya historical data tak berubah bila catalogue berubah.

2026:

Oil Change = RM120, 45 min

Customer books appointment → snapshot stores RM120 + 45 min

2027:

Admin changes catalogue → Oil Change = RM150, 60 min

Old appointment still shows:

RM120 + 45 min

Analogi mudah: receipt pembelian tak patut berubah bila seller ubah harga pada masa depan. ServiceId masih disimpan untuk relationship, tetapi snapshot menjaga historical truth.

# 11. API Design

| Method | Endpoint | Purpose |
| --- | --- | --- |
| POST | /api/auth/register | Register customer |
| POST | /api/auth/login | Login |
| POST | /api/vehicles | Register vehicle |
| GET | /api/vehicles | View own vehicles |
| GET | /api/services | View active services |
| POST | /api/appointments | Request appointment |
| GET | /api/appointments | List appointments with filters/pagination |
| GET | /api/appointments/{id} | Appointment detail |
| PATCH | /api/appointments/{id}/confirm | Staff confirms request |
| PATCH | /api/appointments/{id}/reject | Staff rejects request |
| PATCH | /api/appointments/{id}/assign-mechanic | Staff assigns mechanic |
| PATCH | /api/appointments/{id}/status | Staff updates workflow status |
| PATCH | /api/appointments/{id}/cancel | Cancel appointment |
| GET | /api/vehicles/{id}/service-history | Vehicle history |
| POST | /api/services | Admin creates service |
| PATCH | /api/services/{id} | Admin updates service |
| POST | /api/mechanics | Admin creates mechanic |
| GET | /api/audit-logs | Admin views audit trail |

## Create appointment request example

POST /api/appointments

{

"vehicleId": 15,

"serviceIds": [2, 5],

"scheduledStart": "2026-10-12T09:30:00"

}

Client does NOT send price or duration as trusted values. Backend loads current service data from the database, calculates duration and creates the snapshot.

## HTTP status guidance

| Status | Use |
| --- | --- |
| 200 OK | Successful read/update when appropriate. |
| 201 Created | New resource successfully created. |
| 400 Bad Request | Invalid input/validation. |
| 401 Unauthorized | Not authenticated. |
| 403 Forbidden | Authenticated but not allowed, e.g. another customer’s vehicle. |
| 404 Not Found | Requested resource does not exist. |
| 409 Conflict | Business conflict such as capacity full or mechanic overlap. |
| 500 Internal Server Error | Unexpected server failure; internal details are not exposed. |

# 12. Testing Strategy

| Test type | What we test | Example |
| --- | --- | --- |
| Unit Test | Pure business rules without database | 5:00 PM + 90 min exceeds closing → invalid. |
| Integration Test | API/application/EF/database together | POST appointment creates Requested record. |
| Manual API Test | Explore endpoint behavior with Swagger/Postman | Try valid/invalid booking requests. |
| Concurrency Test | Race conditions | Two requests competing for final available capacity. |

## High-priority automated tests

1. Booking beyond operating hours

2. Daily capacity exceeded

3. Mechanic overlap

4. Invalid status transition

5. Concurrent booking for final capacity

6. Vehicle ownership authorization

7. Snapshot remains unchanged after service catalogue update

# 13. Git & Code Review Workflow

main

↑

Pull Request

↑

feature/<feature-name>

Create a small feature branch.

Implement one focused change.

Run tests locally.

Commit with meaningful message.

Push and open Pull Request.

Review code and AI-generated changes.

Merge only after understanding and tests pass.

AI rule: Codex may generate boilerplate, tests, refactors and implementation suggestions. The engineer decides requirements, business rules, architecture, security and final approval.

# 14. Docker, CI/CD, Deployment & Monitoring

## Docker

Docker packages the application environment into repeatable containers. For this project, the API and MySQL can run as separate containers.

Docker Compose

├── ASP.NET Core API container

└── MySQL container

docker compose up

## CI/CD

Push / Pull Request

↓

Restore

↓

Build

↓

Unit Tests

↓

Integration Tests

↓

Docker Build

↓

Deploy (when configured)

## Monitoring

Structured application logs

Unexpected exceptions

Database failures

Slow or failed requests

Operational events such as capacity conflicts

Audit trail for business changes

# 15. Sprint / Implementation Plan

| Sprint | Scope |
| --- | --- |
| Sprint 1 | Project setup, Git, database connection, authentication, Customer, Vehicle |
| Sprint 2 | Service catalogue, Appointment booking, scheduling validation, daily capacity |
| Sprint 3 | Staff confirmation, mechanic assignment, status workflow, cancellation |
| Sprint 4 | ServiceRecord, service history, audit log, search/filter/pagination |
| Sprint 5 | Testing hardening, Docker, CI/CD, cloud deployment, monitoring, documentation |

## Definition of Done (simple)

Requirement understood.

Code implemented and readable.

Validation/business rules handled.

Relevant tests pass.

No known critical bug.

Code reviewed before merge.

Documentation updated when decision changes.

# 16. Development Day 1 Checklist

1. Create GitHub repository.

2. Check/install supported .NET SDK.

3. Create solution file.

4. Create Api, Application, Domain and Infrastructure projects.

5. Create UnitTests and IntegrationTests projects.

6. Add project references according to architecture.

7. Initialize Git and .gitignore.

8. Run the default API successfully.

9. Make first clean commit.

10. Only after this, begin the first real feature.

Learning approach: During implementation, explain concepts when they actually appear (DTO, DbContext, migration, DI, JWT, repository, validation, etc.) instead of front-loading theory.

# 17. Interview Talking Points

V2 is a re-engineering of my earlier C++/MySQL workshop appointment system.

I separated Customer from Vehicle because one customer can own multiple vehicles.

I modelled multiple services using AppointmentService instead of one ServiceId per appointment.

I use snapshots so historical price/name/duration stay correct after catalogue changes.

I separated requested work from actual completed work using ServiceRecord.

I enforce appointment state transitions instead of allowing arbitrary status updates.

Capacity and mechanic overlap are backend business rules, not only frontend checks.

I designed for concurrency so two simultaneous requests cannot both take the final capacity.

I use layered architecture so business rules are not coupled to controllers or MySQL.

I treat AI-generated code as a draft: review, understand, test and approve before merge.

End of Project Reference — Version 1.0